## Slide 2: Summarize refined game target

## Slide 3: Vertical slice scope

## Slide 4: Demonstrate docs are complete
Everything document wise is stored in the repo.
Everything is updated as of recent.

## Slide 5: Schedule
Company Quota System (1 week)
Streaming System (1-2 weeks)
Real Life / Apartment Area (1-2 weeks)
Stream Chat System (1-2 weeks)
Stream decisions/setup (1-2 weeks)
Rent / Expenses and revenue (1-2 weeks)
Collab System and Socialization (1-3 weeks)
3D Vtuber Models (1-4 weeks)
Streaming UI (1 week)
Apartment Area Models (1-4 weeks)
2D Vtuber Art (1-4 weeks)
Programming
Artwork
Narrative
Writing for Streaming/Partner/Collabs (During the whole development)
Narrative to Game (During the whole development)

## Slide 6: Ownership

## Slide 7: Risks
Project Risks:
Over scope due to the number of features.
  Must cut down or revise features
Loss in game direction
  Narrative is not clear where the story is going
  Conflicting game directions for different features
Balancing issues to the games management mechanics.

## Slide 8: PoC Demo

## Slide 9: Prototyping validation results